Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 08 October 2026 |
| --- | --- |
| Team ID | 9100FusionForce |
| Project Name | Script Controlled ACL |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Table Setup | USN-1 | Create EEE1 user, roles and u_institution_details table | 5 | High | 9100FusionForce |
| Sprint-1 | Data Setup | USN-2 | Add fields and sample ECE/EEE/CSE records | 3 | High | 9100FusionForce |
| Sprint-2 | Read Security | USN-3 | Configure scripted READ ACL for EEE records | 5 | High | 9100FusionForce |
| Sprint-2 | Create Security | USN-4 | Configure CREATE ACL with bb2 | 3 | Medium | 9100FusionForce |
| Sprint-2 | Write Security | USN-5 | Configure WRITE ACL with bb3 | 3 | Medium | 9100FusionForce |
| Sprint-2 | Delete Security | USN-6 | Configure DELETE ACL with bb4 | 3 | Medium | 9100FusionForce |
| Sprint-3 | Verification | USN-7 | Impersonate users and verify allow/deny behavior | 5 | High | 9100FusionForce |
| Sprint-3 | Documentation | USN-8 | Capture screenshots and prepare phase documents | 3 | Medium | 9100FusionForce |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 days | 08 Oct 2026 | 09 Oct 2026 | 8 | 09 Oct 2026 |
| Sprint-2 | 14 | 3 days | 10 Oct 2026 | 12 Oct 2026 | 14 | 12 Oct 2026 |
| Sprint-3 | 8 | 2 days | 13 Oct 2026 | 14 Oct 2026 | 8 | 14 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Planned total story points: 30. Planned average velocity: 10 story points per sprint across 3 sprints.