A Sprint is a fixed period in which a team completes a defined set of project tasks.

An Epic is a major project activity that is divided into smaller stories.

A Story is a small task that contributes to completing an Epic.

A Story Point represents the relative effort required for a story.

# Project-specific planning for Script Controlled ACL

# Sprint 1 – User, Role and Table Setup

## Create EEE1 User and assign bb1, bb2, bb3 and bb4 roles (USN-1) – 5

## Create u_institution_details table and configure fields (USN-2) – 3

# Sprint 1 Total Story Points = 8

# Sprint 2 – ACL Implementation

## Configure scripted READ ACL for EEE branch access (USN-3) – 5

## Configure CREATE ACL using bb2 (USN-4) – 3

## Configure WRITE ACL using bb3 (USN-5) – 3

## Configure DELETE ACL using bb4 (USN-6) – 3

# Sprint 2 Total Story Points = 14

# Sprint 3 – Verification and Documentation

## Impersonate users and verify access decisions (USN-7) – 5

## Capture evidence and prepare documentation (USN-8) – 3

# Sprint 3 Total Story Points = 8

# Total Story Points = 8 + 14 + 8 = 30

# Planned Average Velocity = 30 / 3 = 10 story points per sprint.

The plan focuses on ServiceNow configuration, ACL implementation, verification and documentation rather than external application development.